# Feasibility Study

# 1. Introduction

A feasibility study is conducted to determine whether a proposed software project can be successfully developed within the available resources, budget, technology, and time. It helps identify potential challenges before development begins and ensures that the project objectives are realistic and achievable.

This document evaluates the feasibility of developing CloudCollab, a cloud-based collaboration platform designed to help remote teams manage projects, assign tasks, communicate, share files, and track progress through a centralized web application.

# 2. Technical Feasibility

Technical feasibility examines whether the required technologies, tools, and technical expertise are available to successfully implement the project.

CloudCollab will be developed using modern web technologies, including React.js for the frontend, Node.js and Express.js for the backend, MongoDB Atlas for cloud database management, AWS S3 for file storage, JWT for authentication, and Socket.IO for real-time communication. These technologies are widely used in industry, well documented, and supported by large developer communities.

The selected technology stack supports scalability, security, and maintainability while providing excellent performance for cloud-based applications. Since these technologies are compatible with one another and have extensive documentation, the project is technically feasible.

# 3. Economic Feasibility

Economic feasibility determines whether the project can be completed within an acceptable budget.

CloudCollab can be developed using open-source software and cloud providers' free-tier services, significantly reducing development costs. The project does not require expensive hardware or commercial software licenses during the development phase.

The following resources are available at little or no cost:

| Resource | Cost |
| --- | --- |
| React.js | Free |
| Node.js | Free |
| Express.js | Free |
| MongoDB Atlas (Free Tier) | Free |
| AWS S3 (Free Tier) | Free (within usage limits) |
| Git & GitHub | Free |
| Visual Studio Code | Free |

Because the project relies primarily on free development tools and cloud services, it is economically feasible for an internship project.

# 4. Operational Feasibility

Operational feasibility evaluates whether the proposed system will be practical and beneficial for its intended users.

CloudCollab is designed to provide a simple and user-friendly interface that enables users to manage projects, collaborate with team members, upload files, and monitor progress without extensive training. The platform centralizes multiple collaboration features into a single application, reducing the need for several independent tools.

The system is expected to improve productivity by simplifying communication, task management, and document sharing for remote teams. Its web-based nature also allows users to access the platform from different devices and locations.

Therefore, the project is operationally feasible and suitable for organizations adopting remote or hybrid work environments.

# 5. Schedule Feasibility

Schedule feasibility determines whether the project can be completed within the allocated internship period.

The CloudCollab project is planned over an 8–12 week development schedule with clearly defined milestones.

| Phase | Activities |
| --- | --- |
| Week 1 | Project Planning and Requirement Analysis |
| Weeks 2–3 | Research and System Design |
| Weeks 4–6 | Core Development |
| Weeks 7–8 | Advanced Features and Integration |
| Weeks 9–10 | Testing, Deployment, and Documentation |

The structured timeline allows sufficient time for planning, development, testing, and final submission, making the project achievable within the internship duration.

# 6. Risk Analysis

Although the project is feasible, certain risks may arise during development.

| Risk | Possible Impact | Mitigation Strategy |
| --- | --- | --- |
| Internet connectivity issues | Delays in development and testing | Maintain local development environment |
| Cloud service limitations | Restricted usage under free-tier plans | Optimize resource usage and monitor limits |
| Integration challenges | Increased development time | Develop and test modules incrementally |
| Data security risks | Unauthorized access to user data | Implement JWT authentication, bcrypt hashing, and input validation |
| Project timeline delays | Missed milestones | Follow weekly development schedule and regular testing |

Identifying these risks early allows appropriate planning to minimize their impact.

# 7. Overall Feasibility Assessment

Based on the technical, economic, operational, and scheduling analysis, CloudCollab is considered a practical and achievable project. The selected technologies are reliable and widely supported, development costs are minimal due to the use of open-source tools, and the planned timeline is sufficient to complete the project successfully.

The project also addresses a real-world need by providing an integrated cloud collaboration platform for remote teams, making it both technically relevant and practically valuable.

# 8. Conclusion

The feasibility study confirms that the development of CloudCollab is viable from technical, economic, operational, and scheduling perspectives. The availability of modern web technologies, cloud infrastructure, and free development tools enables the project to be completed efficiently within the internship period.

By following the planned development schedule and implementing appropriate risk mitigation strategies, CloudCollab can be successfully developed as a secure, scalable, and user-friendly cloud collaboration platform.